STELLANTIS FINANCIAL SERVICES

Current State Analysis

From Assessment to Action: Transforming SFS into an AI-Ready Organization

January 2026

Prepared by Earley Information Science

Contents

1.1	Current State Analysis	2

1.1.3	Platform Access Gap Analysis	2

1.1.3.1	Executive Summary	2

1.1.3.2	Underutilized Licensed Capabilities	3

1.1.3.3	High-Value AI Opportunities	4

1.1.3.4	Medium-Value Opportunities	5

1.1.3.5	Strategic & Emerging Opportunities	7

1.1.3.6	Gap Summary by Platform	8

1.1.3.6.1	Genesys Cloud	8

1.1.3.6.2	Salesforce Ecosystem	9

1.1.3.6.3	Microsoft Fabric / Azure	9

1.1.3.6.4	Development & Testing Tools	9

1.1.3.7	Prioritized Implementation Roadmap	10

1.1.3.7.1	Q1 2026: Quick Wins & Foundation	10

1.1.3.7.2	Q2 2026: Scale & Expand	10

1.1.3.7.3	H2 2026: Strategic Capabilities	11

## Current State Analysis

### Platform Access Gap Analysis

#### Executive Summary

This gap analysis identifies AI and platform capabilities that SFS could leverage but is not currently using. It synthesizes insights from 25+ stakeholder interviews, the technology stack inventory, and EIS assessment to highlight the most promising opportunities for AI enablement.

The analysis is organized into four categories:

1. Underutilized Licensed Capabilities — Features already paid for but not deployed (immediate ROI opportunity)

2. High-Value AI Opportunities — Near-term initiatives with strong business cases and stakeholder sponsorship

3. Medium-Value Opportunities — Solid use cases requiring more development or dependency resolution

4. Strategic/Emerging Opportunities — Longer-term capabilities requiring foundational investment

Key Finding: SFS has significant untapped AI value in already-licensed platforms. Genesys AI tokens expire monthly unused, Salesforce Einstein awaits approval, and Fabric AI Foundry instances were shut down pending governance. Activating these capabilities represents the fastest path to AI ROI.

#### Underutilized Licensed Capabilities

These capabilities are already licensed and available. Deployment would generate immediate ROI from existing investments.

| Capability | Platform | Opportunity | Blocker | Priority | Timeline | Impact |
| --- | --- | --- | --- | --- | --- | --- |
| Genesys AI Experience Tokens | Genesys Cloud | Speech analytics, topic detection, sentiment analysis, Agent Copilot, predictive routing—all available with existing license | SOW approval pending; implementation resources constrained; Observe AI overlap in Collections | HIGH | Q1-Q2 2026 | Immediate ROI from sunk cost; enables real-time agent guidance and automated QA |
| Salesforce Einstein | Salesforce Service Cloud | Case classification, next-best-action recommendations, knowledge article suggestions, predictive case routing | Corporate approval pending; case management only released mid-December 2025; cost concerns vs. Genesys alternative | MEDIUM | Q2 2026 (post stabilization) | Enhanced agent productivity within Salesforce workflows; foundation for Agent Force |
| Salesforce Agent Force | Salesforce Data Cloud | Autonomous case handling for routine inquiries, proactive customer outreach, offline analytics and follow-up automation | Requires Data Cloud implementation; data elements must move from Service Cloud to Data Cloud; cost justification needed | MEDIUM | 2026-2027 | Enables autonomous agents for complex, high-value workflows where Genesys cost premium justified |
| Fabric AI Foundry | Microsoft Fabric | Document AI for contract extraction, custom ML model deployment, AI-powered data quality monitoring | Awaiting governance framework; data classification (95% untagged) limits compliant usage | MEDIUM | Q2-Q3 2026 | Enterprise AI development platform; enables custom models without separate infrastructure |
| Genesys Knowledge Workbench | Genesys Cloud | Turn SharePoint knowledge into searchable, AI-surfaced content; reduce agent lookup time | Knowledge base content quality/consistency requires cleanup first; single OpEx specialist bottleneck | MEDIUM | Q2 2026 | Foundation for AI-powered knowledge delivery; prerequisite for effective chatbots |

#### High-Value AI Opportunities

These opportunities have strong business cases, stakeholder sponsorship, and clear implementation paths. They represent the highest-priority new AI initiatives.

| Capability | Type | Platform | Opportunity | Blocker | Timeline | Impact |
| --- | --- | --- | --- | --- | --- | --- |
| Autonomous Voice Agents - Inbound | Autonomous Agent | Observe AI | Automate 60-65% of calls (payment-related). AI handles routine payment processing, payoff quotes, payment arrangements. Human escalation for complex cases. | Observe AI has this capability; Genesys virtual agents less proven for full call handling. Compliance review required for financial transactions. | Q1 2026 (Collections pilot) | $135K+/month potential savings in Customer Service alone (30K calls × $4.50/call × 50% automation) |
| Autonomous Voice Agents - Outbound | Autonomous Agent |  | AI-powered outbound calls for payment reminders, commitment confirmations. 2-3x efficiency over human agents. | Compliance review; integration with dialer; customer acceptance testing | Q1 2026 | Offset significant portion of 200-person headcount growth through AI efficiency |
| NLP Query Interface for EDW | NLP/Analytics | Microsoft Fabric (Data Agents) | Natural language queries against EDW. Adam Rufford's pilot uses 3 tables including 2B+ row account daily values. Enables self-service analytics for non-SQL users. | 25-table limitation in current implementation; hallucination issues with insufficient context; ontology features immature | Q2 2026 (expand pilot) | Democratizes data access; reduces analyst bottleneck; enables faster business decisions |
| AI-Assisted ETL Code Generation | Code Generation | GitHub Copilot / Fabric | 600+ SSIS packages with no orchestration. AI can generate migration code from rationalization layer through staging to EDW. Templates are repetitive—ideal for AI acceleration. | GitHub Copilot not approved; governance framework needed for code generation tools | 2026 | Accelerates legacy modernization; reduces manual coding effort by 50%+ |
| AI-Powered Data Quality Monitoring | ML/Anomaly Detection | Microsoft Fabric | Detect vendor data anomalies, impossible date sequences, ratio outliers (e.g., 10,000% LTV vs. normal 85-120%). Pattern discovery beyond manual rules. | Requires baseline establishment; data governance maturity | Q2-Q3 2026 | Catches data errors before they impact reports and models; reduces manual QA effort |
| Code Generation for QA/Testing | Code Generation | GitHub Copilot / IDE | IDE assistance for automation engineers. Convert Gherkin test cases to Python/Playwright. Reduce daily maintenance for flaky tests. | GitHub Copilot not approved at enterprise level | Q1-Q2 2026 | "Significant productivity gain" per testing team; enables scaling without proportional headcount |

#### Medium-Value Opportunities

Solid use cases that require additional development, dependency resolution, or have less immediate ROI. Plan for 2026 roadmap.

| Capability | Type | Platform | Teams | Opportunity | Timeline | Source |
| --- | --- | --- | --- | --- | --- | --- |
| Conversational Agent - Internal HR/Benefits | Agent/Chatbot | Copilot Studio | BI Tools/Development (Yu) | Scale internal Q&A agent to broader use cases; foundation for dealer-facing agents | 2026-2027 | Business-mentioned |
| Proactive Customer Engagement | ML/Predictive | Genesys + Salesforce | Collections, Customer Service, Website | Predict payment risk 30+ days ahead; detect customer struggle; offer help proactively before they call | 2026 | EIS-identified |
| Wrongful Repo Prevention | ML/Real-time Monitoring | Custom / Salesforce | Collections | Real-time monitoring to catch wrongful repos before execution. Currently ~3/month, 50% human error. | 2026 | EIS-identified (Greg Shreve interview) |
| Test Failure Clustering | ML/Automation | Custom / Testing tools | QA/Testing | Group test failures by root cause across environments; identify patterns in flaky tests | 2026 | Business-mentioned |
| Test Impact Analysis | ML/Automation | Custom / CI-CD | QA/Testing | Determine which tests to run based on code changes; optimize test execution time | 2026 | Business-mentioned |
| Market Research Automation | NLP/Research | Custom / Fabric | Economics & Residual | Automate synthesis of recalls, tariffs, discounts research for residual value modeling | 2026-2027 | EIS-identified |
| Self-Healing Test Locators | Automation | Testing tools | QA/Testing | Auto-fix broken UI test selectors when page structure changes | 2026 | Business-mentioned (Plans) |
| Customer-Facing Chatbot | Agent/Chatbot | Genesys or Salesforce | Customer Service, Website | Payment processing, FAQ handling, human escalation. Integrate with secured messaging. | 2026 | Business-mentioned (Plans) |
| Conversational IVR | IVR Enhancement |  | Customer Service | Natural language IVR for payments and payoff quotes vs. menu-based navigation | 2026 | Business-mentioned (Plans) |

#### Strategic & Emerging Opportunities

Longer-term capabilities requiring foundational investment or emerging technology evaluation. Consider for 2026-2027 planning.

| Capability | Type | Platform | Description & Rationale | Considerations |
| --- | --- | --- | --- | --- |
| Knowledge Graph for Data Relationships | Graph/Advanced Analytics | Neo4j / Azure / Custom | Map relationships across tables, databases, and data marts. Enable pattern detection for data quality monitoring similar to credit card fraud detection. Rationale: Current data landscape has complex lineage (18-hop transformations). Graph representation could simplify discovery and enable AI-powered anomaly detection. | Requires significant investment; evaluate against Fabric ontology features as they mature |
| GraphRAG for Document Intelligence | RAG/Knowledge Management | Azure AI / Custom | Enhanced RAG combining document retrieval with knowledge graph relationships for policy lookup, compliance guidance, agent knowledge assist. Rationale: Standard RAG may miss relationships between policies, procedures, and exceptions. Graph structure can capture these connections. | Evaluate after baseline RAG implementation proves value |
| Unified Agent Desktop | Integration/UX | Genesys + Salesforce | Single pane of glass combining Genesys call handling with Salesforce case management. Reduce context switching between systems. Rationale: Current workflow spans both platforms. Ryan Miller concerned about 'Frankenstein' integration. Unified experience could reduce agent friction. | Leverage $1.5B Genesys-Salesforce partnership; may require custom development |
| AI Cost Orchestration Layer | Platform/Governance | Azure APIM / Custom | Centralized tracking of AI token consumption across Genesys, Salesforce, Azure. Enable cost allocation by business unit and use case. Rationale: Current costs roll to single owner; no granular visibility. Chargeback model needed for distributed AI adoption. | Foundation capability; implement before scaling AI initiatives |
| Dealer-Facing Conversational Agent | Agent/Chatbot | Copilot Studio / Genesys | Dealer portal assistant for inventory, pricing, lease maturity questions. Extend internal agent capabilities externally. Rationale: Dealers are key customers. Remarketing and lease maturity workflows involve significant dealer interaction. | Plan for 2027; build internal capabilities first |

#### Gap Summary by Platform

Consolidated view of gaps and opportunities organized by platform to inform platform-specific roadmaps.

##### Genesys Cloud

| Gap | Status | Opportunity | Timeline | Dependencies |
| --- | --- | --- | --- | --- |
| AI Experience Tokens | Licensed, unused | Speech analytics, sentiment, Agent Copilot, predictive routing | Q1-Q2 2026 | SOW approval; resolve Observe AI overlap |
| Knowledge Workbench | Licensed, not deployed | AI-powered knowledge surfacing during calls | Q2 2026 | Knowledge base cleanup; SharePoint migration |
| Native Bots/Virtual Agents | Available | Automated handling of routine inquiries | Q1-Q2 2026 | Intent modeling; integration with Salesforce |
| Conversational IVR | Planned | Natural language payment processing | 2026 | Antonio Martir ownership; compliance review |

##### Salesforce Ecosystem

| Gap | Status | Opportunity | Timeline | Dependencies |
| --- | --- | --- | --- | --- |
| Einstein AI | Licensed, not approved | Case classification, next-best-action, knowledge suggestions | Q2 2026 | Corporate approval; case management stabilization |
| Agent Force | Not implemented | Autonomous case handling, proactive outreach | 2026-2027 | Data Cloud implementation; Data 360 prerequisite |
| Data Cloud Analytics | Partial | Customer 360 for AI-powered insights | 2026 | Data element migration from Service Cloud |
| Journey Builder AI | Available | Proactive customer engagement based on lifecycle | 2026 | Marketing Cloud integration; customer segmentation |

##### Microsoft Fabric / Azure

| Gap | Status | Opportunity | Timeline | Dependencies |
| --- | --- | --- | --- | --- |
| AI Foundry | Shut down | Custom ML models, document AI, advanced analytics | Q2-Q3 2026 | Governance framework; data classification |
| Data Agents (NLP Query) | Pilot | Natural language EDW queries for business users | Q2 2026 | Expand beyond 3-table pilot; address hallucination |
| Real-time Analytics | Not explored | Streaming for operational monitoring, alerts | 2026-2027 | Use case definition; capacity planning |
| Ontology Features | Immature | Relationship modeling for AI context | 2027 | Microsoft roadmap; revisit in 6 months |

##### Development & Testing Tools

| Gap | Status | Opportunity | Timeline | Dependencies |
| --- | --- | --- | --- | --- |
| GitHub Copilot | Not approved | IDE code assistance for all developers | Q1-Q2 2026 | Enterprise governance framework; security review |
| AI Test Generation | Manual Copilot use | Automated test case generation from requirements | 2026 | Tool selection; integration with SpiraTest |
| Self-Healing Locators | Evaluating | Auto-fix broken UI test selectors | 2026 | Tool evaluation; pilot with Playwright tests |

#### Prioritized Implementation Roadmap

Based on the gap analysis, the following prioritization is recommended:

##### Q1 2026: Quick Wins & Foundation

| # | Initiative | Platform | Owner | Success Criteria |
| --- | --- | --- | --- | --- |
| 1 | Activate Genesys AI tokens | Genesys Cloud | Vic Chopra / Larry Burgess | Speech analytics live for Customer Service; baseline metrics established |
| 2 | Collections Autonomous Voice Agent pilot | Observe AI | Greg Shreve | 2 use cases live within 8 weeks; efficiency metrics captured |
| 3 | Establish AI governance framework | Cross-platform | Nader Afshar | Tool approval process defined; GitHub Copilot evaluated |
| 4 | Data classification pilot | Fabric | Bobby Goodwin | Priority datasets tagged for AI use; PII identified |

##### Q2 2026: Scale & Expand

| # | Initiative | Platform | Owner | Success Criteria |
| --- | --- | --- | --- | --- |
| 5 | Expand NLP Query pilot | Fabric | Adam Rufford | Treasury + BI analysts using; expanded beyond 3 tables |
| 6 | Einstein evaluation | Salesforce | Cassidy Hodge | Business case for Einstein vs. Genesys AI determined |
| 7 | Knowledge base cleanup | SharePoint → Genesys | Customer Service | Content validated; ready for Genesys Knowledge Workbench |
| 8 | AI-assisted ETL code generation | Fabric / GitHub Copilot | Enterprise Data Mgmt | 10+ SSIS packages migrated using AI assistance |

##### H2 2026: Strategic Capabilities

| # | Initiative | Platform | Owner | Success Criteria |
| --- | --- | --- | --- | --- |
| 9 | Customer-facing chatbot | Genesys | Customer Service | Live on website; handling payment inquiries |
| 10 | AI data quality monitoring | Fabric | Enterprise Data Mgmt | Automated anomaly detection for vendor data |
| 11 | Proactive customer engagement | Genesys + Salesforce | Collections / CS | Predictive outreach pilot for at-risk customers |
| 12 | AI cost tracking implementation | Azure APIM | Architecture | Token consumption visible by business unit |