STELLANTIS FINANCIAL SERVICES

Infrastructure & ML/AI Ops Assessment

Technical Architecture Assessment & Recommendations

Prepared by: Sanjay Mehta

Technical Architect - Infrastructure & ML/AI Ops

January 2026

Earley Information Science

Executive Summary

This assessment evaluates Stellantis Financial Services' (SFS) current infrastructure and ML/AI operations capabilities, identifying gaps and providing actionable recommendations for building a robust AI-ready foundation. The assessment is based on 15+ stakeholder interviews, technology stack analysis, and comparison against industry best practices.

| Overall AI Readiness | Infrastructure Score | Target (Q4 2026) |
| --- | --- | --- |
| 51% | 43% | 70%+ |

Critical Findings

- Unauthorized AI users (SFS paid for 281 GPT + 111 Gemini subscriptions) creating compliance and security risks

- 30-40% integration documentation coverage with 75,080 EDW tables uncatalogued

- No centralized ML/AI Ops platform for model governance and lifecycle management

- 12+ siloed systems with MuleSoft to Azure APIM migration lacking API catalog

- Tribal knowledge concentration creating single points of failure (Bobby Goodwin, Adam)

1. Current State Analysis

1.1 Azure/Fabric Environment Assessment

SFS has made significant investments in Microsoft Azure and Fabric, but the environment shows signs of organic growth without centralized governance.

Current Capabilities

- Azure Fabric: Recently deployed with Real-Time Intelligence features unexplored

- Azure APIM: Migration from MuleSoft in progress, lacking comprehensive API catalog

- Azure Purview: Deployment phases planned but not fully operational

- Azure AI Foundry: Available but not configured for sanctioned LLM access

Identified Gaps

| Gap Area | Current State | Impact |
| --- | --- | --- |
| Workspace Sprawl | Risk groups creating uncoordinated workspaces | HIGH |
| Capacity Observability | Throttling incidents, Cartesian product issues | CRITICAL |
| Data Classification | 95% of data untagged for AI use | CRITICAL |
| Single Point of Failure | Adam - sole Fabric/AI platform knowledge | CRITICAL |

1.2 Technology Stack Evaluation

SFS operates a diverse technology ecosystem with varying levels of AI capability and governance maturity.

Platform Assessment Matrix

| Platform | AI Capabilities | Status | Recommendation |
| --- | --- | --- | --- |
| Genesys Cloud | Agent Copilot, Voice Bots, Knowledge Workbench | Tokens purchased, not activated | HIGH PRIORITY - Q1 2026 |
| Salesforce | Einstein AI, Agent Force | Post-stabilization | Evaluate Q2, Activate Q4 |
| Azure/Fabric | AI Foundry, Copilot Studio, ML | MS Copilot rejected | Deploy AI Foundry alternative |
| GitHub Copilot | Code assistance, Enterprise | Approved | Enterprise deployment |
| Observe.AI | Call analytics, QA | Duplicates Genesys | Evaluate consolidation |

2. ML/AI Ops Maturity Assessment

The ML/AI Ops maturity assessment evaluates SFS against six key capability dimensions based on industry frameworks.

Maturity Scores by Dimension

| Dimension | Score | Level | Key Gap |
| --- | --- | --- | --- |
| Strategy & Governance | 66% | Managed | Policy enforcement automation |
| Data Foundation | 48% | Developing | 95% data unclassified |
| Infrastructure | 43% | Initial | No MLOps platform |
| Operations | 43% | Initial | Manual drift detection |
| Knowledge Management | 43% | Initial | No enterprise search |
| Talent & Culture | 55% | Developing | Training programs nascent |

3. Technical Architecture Recommendations

3.1 API Orchestration Strategy

A robust API orchestration layer is critical for managing AI costs, ensuring scalability, and maintaining governance compliance.

Recommended Architecture Pattern

- Gateway Proxy Pattern: Route all LLM calls through Azure APIM for centralized cost tracking and rate limiting

- SDK Wrapper Pattern: Standardize AI interactions through common SDK with built-in telemetry

- Async Processing Pattern: Queue-based architecture for non-real-time AI workloads to manage burst capacity

Cost Management Framework

- Embed token tracking in Azure APIM migration from day one

- Implement per-department/project chargeback tagging

- Configure usage alerts at 50%, 75%, 90% of budget thresholds

- Monthly cost reporting by use case and business unit

3.2 Model Context Protocol (MCP) Assessment

MCP provides a standardized way to connect AI models with external data sources and tools, critical for SFS's multi-platform environment.

Current Architecture Gaps

- No standard protocol for AI agents to access enterprise data sources

- Fragmented integrations between Genesys, Salesforce, and Azure AI services

- Lack of tool abstraction leading to duplicate integration efforts

Recommended MCP Implementation

- Phase 1 (Q1-Q2): Establish MCP server for Salesforce and EDW access

- Phase 2 (Q3): Extend to Genesys Knowledge Workbench and document stores

- Phase 3 (Q4): Full interoperability across all AI platforms

3.3 Agent Lifecycle Management Approach

A platform-agnostic framework for managing AI agents from ideation through decommissioning, ensuring consistent governance across Genesys, Salesforce, and custom deployments.

6-Stage Lifecycle Framework

| Stage | Activities | Gates & Artifacts |
| --- | --- | --- |
| 1. Ideation | Use case identification, business case development, initial risk assessment | Risk tier classification, Approval gate |
| 2. Design | Architecture, data requirements, integration design, guardrails definition | Design review, Privacy impact assessment |
| 3. Develop | Model training, prompt engineering, integration development | Code review, Unit testing |
| 4. Validate | Bias testing, security testing, compliance review, UAT | Validation gate, Bias metrics sign-off |
| 5. Deploy | Production release, monitoring setup, documentation, training | Deployment checklist, Agent registry entry |
| 6. Monitor | Performance tracking, drift detection, continuous improvement, retirement planning | Monthly reviews, Drift alerts |

4. Implementation Roadmap

4.1 Phase 1: Foundation (Q1-Q2 2026)

- Initiative 1.1: Genesys AI Token Activation - Enable purchased capabilities for 50K+ monthly calls

- Initiative 1.2: AI Governance Operationalization - Deploy approved tool list, intake process, policy enforcement

- Initiative 1.3: Unified Metadata Schema Design - Azure Purview deployment for data classification

- Initiative 1.4: Agent Registry Implementation - Establish central catalog of all AI agents

4.2 Phase 2: Scale (Q3-Q4 2026)

- Initiative 2.1: Customer-Facing Chatbot - 20-30% call deflection target

- Initiative 2.2: GitHub Copilot Enterprise - Full developer team deployment

- Initiative 3.3: AI-Powered SQL Generation - Reduce 10-day BI report turnaround

- Initiative 3.4: Treasury NLP Query Pilot - Natural language access to EDW

- Initiative 4.2: Einstein Activation - Post Salesforce stabilization

- Initiative 4.3: Knowledge Graph Deployment - Map data relationships for RAG

5. Technology Recommendations

5.1 Recommended MLOps Stack

- Azure Machine Learning: Model registry, versioning, and deployment orchestration

- MLflow: Experiment tracking, model packaging, and lifecycle management

- Azure Purview: Data catalog, lineage tracking, and classification

- Azure AI Foundry: Sanctioned LLM access with enterprise controls

5.2 Platform Consolidation Recommendations

- Genesys as Primary Contact Center AI: Activate purchased tokens, consolidate Observe.AI capabilities

- Azure as Enterprise AI Platform: Standardize on Azure AI Foundry for custom model deployment

- Platform-Agnostic Governance: Single governance framework across all AI platforms

5.3 Risk Mitigation Strategies

- Shadow AI Remediation: Immediate amnesty program for unauthorized users with migration path to sanctioned tools

- Knowledge Capture: Priority sessions with Bobby Goodwin and Adam to document tribal knowledge

- Bank Compliance Preparation: AI governance aligned with FFIEC examination guidelines

- Vendor Lock-in Mitigation: Right to audit clauses, data portability requirements in all AI contracts

6. Immediate Next Steps

The following actions should be initiated within the next 30 days to maintain momentum and address critical gaps:

Week 1-2: Governance Quick Wins

- Publish approved AI tool list and usage policy

- Establish AI intake process through EA team (Vik, Larry, Puru)

- Begin unauthorized user remediation communication

Week 2-4: Infrastructure Foundations

- Initiate Genesys AI token activation with vendor

- Deploy Azure Purview foundation (Weeks 1-4 phasing)

- Establish Agent Registry (spreadsheet acceptable for initial state)

Week 3-4: Knowledge Capture

- Schedule comprehensive knowledge capture sessions with Bobby Goodwin

- Document Fabric/AI platform knowledge from Adam

- Begin integration documentation gap closure (targeting 90% by Month 6)

This assessment was prepared by Sanjay Mehta, Technical Architect - Infrastructure & ML/AI Ops, as part of the SFS AI Implementation engagement. For questions or clarifications, contact sanjay.mehta@earley.com