## Slide 1
STELLANTIS FINANCIAL SERVICES
BI & AI Assessment
Actionable Recommendations
Prepared by Earley Information Science | February 2026
12
Recommendations
40-60%
SQL Time Savings
10→6
Days Turnaround
2.2→3.8
Maturity Score

## Slide 2
Executive Summary
KEY FINDING
The BI team spends 70%+ of report creation time on SQL development. AI-assisted code generation represents the highest-impact opportunity, with potential to reduce the 10-day report turnaround by 40-60%.
Key Pain Points (from 11 Stakeholder Interviews)
SQL Development Bottleneck
95%
Query Performance (30-40+ min)
75%
Knowledge Fragmentation
65%
Shadow AI Usage (personal ChatGPT)
60%
EDW Migration Deadline
55%
Onboarding Gaps (6-8 weeks)
50%
AI Maturity Assessment
AI Tool Adoption
1→3
Data Infrastructure
2→4
Knowledge Management
2→4
Data Governance
3→4
Org Readiness
3→4
Overall: 2.2/5.0 → Target: 3.8/5.0

## Slide 3
PHASE 1
Quick Wins (Weeks 1-9)
R1
Deploy GitHub Copilot for SSMS & VS Code
Eliminates shadow AI risk; 15-25% code drafting improvement
Impact: High
Wk 1-4
Owner: Nader / IT
Investment: $
R2
Schema-Aware SQL Generation PoC
40-60% SQL dev time reduction; 10→6 day turnaround
Impact: High
Wk 4-9
Owner: EIS / Bobby
Investment: $$
R3
Report Discovery & Similarity Engine
20-30% less duplicate development; faster onboarding
Impact: Medium
Wk 4-9
Owner: EIS / Shandria
Investment: $

## Slide 4
PHASE 2
Foundation Building (Q1-Q2 2026)
R4
Data Dictionary & Knowledge Base Enrichment
50% faster onboarding; self-service discovery
R5
Query Performance Analyzer
50% fewer IT alerts; pre-execution validation
R6
EDW Migration AI Accelerator
3-5x migration acceleration; reduced regression
R10
Semantic Foundation & Data Catalog
Single source of truth for KPIs; consistent AI data
R11
SSIS-to-ADF Pipeline Modernization
Cloud-native orchestration; full lineage visibility
R12
Data Classification & Tagging
>80% data classified; bank launch readiness
Critical Dependency: EDW migration (Q2 2026 target) is prerequisite for Phase 2-3 capabilities. R6 and R11 directly accelerate this.

## Slide 5
PHASE 3
Strategic Transformation (Q3-Q4 2026)
R7
Conversational Analytics Platform
Expand Fabric Data Agent pilot to full NLP analytics. Treasury as first adopter, then enterprise-wide.
Expected: 30-50% BI query deflection; self-service for 100+ users
Impact: High
Investment: $$$
R8
Automated Report QA & Anomaly Detection
AI compares report outputs against historical patterns. Catches duplicates, anomalies, and logic errors.
Expected: 80%+ automated validation; early data quality detection
Impact: Medium
Investment: $$
R9
Cross-System Intelligence & 360° View
Cross-system dashboards spanning Salesforce, Genesys, D5, XLOS/Defi, and EDW.
Expected: Unified operational intelligence; proactive insights
Impact: High
Investment: $$$

## Slide 6
Before & After: AI-Transformed Workflows
SQL Report Development
Before: ~10 days
Manual, tribal knowledge, trial-and-error
→
After: ~4-6 days
40-60% faster
AI-assisted, pre-validated, knowledge captured
New Analyst Onboarding
Before: 6-8 weeks
Manual, tribal knowledge, trial-and-error
→
After: 3-4 weeks
50% faster
AI-assisted, pre-validated, knowledge captured
Business User Data Access
Before: 2-3 weeks
Manual, tribal knowledge, trial-and-error
→
After: < 30 minutes
30-50% deflection
AI-assisted, pre-validated, knowledge captured
Query Performance Debug
Before: 4-8+ hours
Manual, tribal knowledge, trial-and-error
→
After: < 1 hour
50% fewer alerts
AI-assisted, pre-validated, knowledge captured

## Slide 7
Return on Investment Model
ESTIMATED ANNUAL SAVINGS
$302,000+
~31% of total BI team cost
SQL Productivity (45% of $672K SQL cost)
$302,400
IT Alert Reduction (50% × $500/incident)
$60,000
Faster Onboarding (3 hires × 50%)
$12,115
Report Reuse (25% of duplicate effort)
$36,000
-40%
SQL Dev Time
-50%
IT Alerts
6 Days
Turnaround
30-50%
Query Deflection
Assumptions: 8-person BI team, $120K avg salary, 70% SQL time, 20 alerts/mo, 3 new hires/yr. Based on interview data and industry benchmarks (McKinsey, GitHub Copilot studies). Does not include implementation costs.

## Slide 8
AI Coding Tool Comparison
Risk teams explicitly rejected Microsoft 365 Copilot for coding. This layered strategy addresses the gap:
Layer 1: GitHub Copilot (R1)
General-purpose AI code assist for SQL, SAS, Python, R in existing IDEs. Replaces shadow ChatGPT.
Immediate
Layer 2: Schema-Aware Agent (R2)
Custom LLM trained on EDW schema, business terms, query patterns. Understands your data model.
Weeks 4-9
Layer 3: Conversational Analytics (R7)
Natural language platform for non-technical users. Self-service data access for Treasury, managers.
Q3-Q4 2026
Why M365 Copilot was rejected: Lacks SQL/SAS/R/Python code generation. Designed for docs and email, not developer workflows.

## Slide 9
Change Management & Adoption Plan
Phase 1: Awareness
Wk 1-9
• Champion network (2-3 per team)
• Lunch & Learn series
• Shadow AI amnesty
• Document early wins
Phase 2: Capability
Q1-Q2
• Power user program
• Knowledge base stewards
• AI code review standards
• Monthly metrics review
Phase 3: Transform
Q3-Q4
• Self-service governance
• AI governance integration
• Role evolution (query→insight)
• Continuous improvement
Training Requirements Summary
BI Analysts (8)
Copilot for SQL, prompt engineering
Schema agent, knowledge base
QA automation
20-30 hrs
Risk Analysts (46)
Copilot for R/Python/SAS
AI code review, model governance
ML Ops workflows
15-25 hrs
Business Users
N/A
Data literacy basics
NL querying
8-12 hrs

## Slide 10
Next Steps & Immediate Actions
Week 1-2
License GitHub Copilot Enterprise; configure for SSMS & VS Code; identify 2-3 champion users per team
Week 2-4
Schema-Aware SQL PoC kickoff: obtain EDW schema access, collect sample queries, define success criteria
Week 4-6
Report inventory across Tableau, SAS, SSRS; begin metadata extraction for Discovery Engine (R3)
Week 6-9
Data classification workshop with Security (R12); begin tagging strategy for bank launch readiness
Q1 2026
Data dictionary enrichment (R4); query performance baseline (R5); EDW migration AI acceleration (R6)
Q2 2026
Semantic foundation & Purview setup (R10); SSIS-to-ADF priority packages (R11); Phase 1 ROI assessment
Critical Dependencies to Monitor
• EDW migration timeline (Q2 2026) • Power BI licensing resolution • Data classification completion (95% untagged) • AI governance framework alignment (bank launch)
SFS BI & AI Assessment | Earley Information Science | February 2026