STELLANTIS FINANCIAL SERVICES

3.2 TECHNOLOGY RECOMMENDATIONS

From Assessment to Action: Transforming SFS into an AI-Ready Organization

February 2026

Prepared by Earley Information Science

Contents

3	Part 3	3

3.2	Technology Recommendations	3

3.2.1	Executive Summary	3

3.2.2	Platform & Technology Stack Overview	4

3.2.3	Platform Strategic Direction	5

3.2.4	API & Integration Architecture	5

3.2.5	Orchestration Strategy & MCP Readiness	6

3.2.6	Data Platform & Analytics	7

3.2.7	Security & Data Governance	8

3.2.8	DevOps & SDLC Modernization	8

3.2.9	Testing Infrastructure	9

3.2.10	Contact Center & CX Platform	10

3.2.11	Maturity-Based Implementation Strategy (Antonio Martir)	11

3.2.12	Implementation Roadmap	11

3.2.13	Summary & Next Steps	12

# Part 3

## Technology Recommendations

### Executive Summary

#### Assessment Context

- 30+ stakeholder interviews across all technology domains

- AI Readiness Score: 43/100 vs. 70/100 industry benchmark

- 15–18 core findings across 6 strategic themes

- Focus: bridge foundational gaps while enabling quick wins

#### Key Statistics

| Metric | Value |
| --- | --- |
| Dev Team Size | ~120 (40 FTE / 80 contractors) |
| Production APIs on MuleSoft | 65+ |
| API Endpoints Across Enterprise | 700+ |
| Salesforce Standard Configuration | 97% |

#### Strategic Priorities

- MuleSoft → Azure APIM migration (18-month window)

- Microsoft Fabric EDW completion by Q2 2026

- AI governance operationalization (95% data untagged)

- Test automation expansion (25% → 80% coverage target)

#### Top 10 Technology Recommendations

| Priority | Recommendation | Rationale |
| --- | --- | --- |
| P0 | Accelerate MuleSoft → Azure APIM Migration | Reusable patterns from pilot; 18-month window before license expiry |
| P0 | Complete Data Classification (95% Gap) | Critical blocker for AI deployment; required for governance compliance |
| P0 | Operationalize AI Governance Framework | Minimum viable governance to unblock high-priority AI initiatives |
| P1 | Build AI Token Metering Infrastructure | Route AI requests through APIM; enable chargeback by business unit |
| P1 | Complete EDW Migration to Fabric (Q2 2026) | Resolve multiple versions of truth; enable enterprise analytics |
| P1 | Expand Test Automation (700+ endpoints, 6 automated) | AI-driven test impact analysis, self-healing locators, API coverage |
| P2 | Deploy Hybrid Orchestration (API Gateway + Event-Driven) | API gateway for real-time; Azure Service Bus for batch/long-running |
| P2 | Pilot MCP in Single Domain | Design APIs to be MCP-ready; strategic for agentic AI consumption |
| P2 | Formalize MLOps with ML Flow | Model registry, experiment tracking, deployment pipelines |
| P2 | Productionize Natural Language Query Interface | Fabric data agents for NLP queries; Treasury pilot expansion |

### Platform & Technology Stack Overview

#### Technology Stack Landscape

| Domain | Technologies |
| --- | --- |
| Cloud & Infrastructure | Azure (primary), Management Groups, Landing Zones, Terraform IaC, PIM, Zero Trust |
| Application Platforms | Salesforce (Automotive/Captive Finance/Service/Marketing/Data/Experience Cloud), .NET/PowerApps |
| Integration & APIs | MuleSoft (legacy, 65 APIs) → Azure APIM + Web Services, Azure Service Bus, 3-layer architecture |
| Data Platform | Microsoft Fabric (One Lake), SQL Server 2016–2019, SAS, Snowflake, Power BI, Tableau (legacy) |
| Contact Center | Genesys Cloud CX3 (voice-centric), ~80 agents, 46K–50K monthly calls, Salesforce integration |
| DevOps & Testing | Copado (SF), Azure DevOps, GitHub, Jenkins, Spira Test, Behave/Playwright/Pytest, Confluence, Jira |

### Platform Strategic Direction

#### Microsoft Stack Consolidation Strategy

- Azure as primary cloud with management group/landing zone architecture following Microsoft best practices

- Fabric replacing Synapse as primary data platform (100+ licensed users, Apache Spark foundation)

- Azure APIM replacing MuleSoft for integration layer (18-month migration window, 7–8 endpoints piloted)

- Azure AD/Okta unified identity management across Salesforce, Azure, and Genesys platforms

#### Platform Selection Framework

- Customer-facing + vehicle/account integration → Salesforce (seamless connectivity)

- Standalone without vehicle/account interaction → PowerApps / .NET (Microsoft stack)

- AI deployment location → Case-by-case (SF-native vs. Azure vs. hybrid)

- Contact center intelligence → Genesys-native preferred (avoid swivel-chair)

#### Critical Constraints

- MuleSoft license expires in ~2 years

- Einstein awaiting corporate approval

- No GitHub Copilot per SFS policy

- 95% of data not tagged for AI use

- Integration coverage only 30–40%

- AI policy only 3 months old (A1 maturity)

### API & Integration Architecture

#### API Migration: MuleSoft → Azure APIM

| Current State | Target State |
| --- | --- |
| 65 production APIs on MuleSoft | Azure APIM for experience layer |
| 700+ endpoints across 3 layers (Experience/Process/System) | Azure Functions / Durable Functions for process layer |
| JWT tokens via Okta (external) | .NET APIs as default compute |
| Client ID/secret (internal API-to-API) | Azure Service Bus for event-driven patterns |
| Only 7–8 endpoints in Azure pilot (blocked) | Managed identity for service-to-service auth |
| Nightly batch: Conduent → SFTP → SQL → MuleSoft → SF | 60–80% integration coverage (3-year target); all AI via APIM |

#### Migration Recommendations

- Extract reusable migration patterns from 7–8 pilot endpoints to accelerate remaining 57+ APIs

- Resolve platform blockers (DNS, certificates, RBAC) before scaling migration

- New integrations built directly in Azure; existing MuleSoft receives only minor enhancements

- Build AI token consumption tracking proactively — route all AI requests through APIM for visibility and governance

### Orchestration Strategy & MCP Readiness

#### Hybrid Orchestration Pattern

| Component | Purpose |
| --- | --- |
| API Gateway (Real-Time) | Policy enforcement, rate limiting, monitoring, request routing |
| Event-Driven (Async) | Batch processing, long-running workflows, Azure Service Bus |
| .NET APIs | Default compute for process layer services |
| Azure Functions | Lightweight, event-triggered processing |
| Durable Functions | Multi-step orchestration workflows |

#### MCP Strategy

- Emerging standard for AI agent interaction with APIs/data

- Specifically for agentic consumption — NOT all API operations

- Pilot in single domain first; design APIs to be 'MCP-ready'

- Strategic for SFS multi-platform landscape

- Security: increases audit surface, not attack surface

#### Integration Coverage Gap & Expansion Plan

Current coverage: 30–40%  →  Target coverage: 60–80% (3 years)

- Comprehensive API catalog with governance status needed — 30–40% of enterprise integrations currently undocumented

- Default services integration requirements should follow Azure-first pattern

- Evaluate AppExchange app consolidation into native or Azure-based solutions to reduce integration complexity

### Data Platform & Analytics

#### Microsoft Fabric & EDW Modernization

##### Fabric Platform (Current State)

- Primary data platform (migrated from Azure Synapse)

- Apache Spark foundation — PySpark, Spark SQL, Spark R, Pandas

- Two Fabric capacities: IT (EDW dev) + broader consumption

- Lakehouse patterns with shortcuts (read-only pointers, no ETL overhead)

- 100+ licensed users across IT and distributed analytics teams

##### EDW Migration

| Factor | Detail |
| --- | --- |
| Target Completion | Q2 2026 |
| Goal | Addresses 'multiple versions of truth' |
| Scope | Hundreds of stored procedures converting; rationalized business terms |
| Challenge | 260+ databases, ~40TB, 20 years of legacy data; no relational constraints — governance gap |

##### Data Platform Recommendations

- Complete EDW migration by Q2 2026 with gold-standard data governance layer

- Productionize natural language query interface (Fabric data agents) — expand Treasury pilot to broader analytics users

- Implement AI-powered data quality monitoring for vendor feeds (anomaly detection vs. rule-based)

- Build knowledge graph for relationship discovery across 260+ databases

- Formalize MLOps with ML Flow — model registry, experiment tracking, deployment pipelines

- Address Fabric limitations: 25-table restriction for NLP, ontology immaturity (revisit in 6 months)

### Security & Data Governance

#### Critical: Data Classification Gap

Only 5% of data is tagged for AI use — the target is 99% for regulatory compliance.

- Five-tier classification: public, internal, confidential, restricted, highly restricted

- 70% unstructured data tagged, but 95% not tagged for AI use — critical blocker for AI deployment

- Only public/internal data currently allowed in Copilot; legacy Access databases and 30 years of accumulated files remain unclassified

#### Access Controls & Identity

- PIM for elevated access (Zero Trust model)

- Moving from binary PII access to domain-based

- RBAC + attribute-based mandated for apps

- SSO via SAML, MFA enforced everywhere

- SQL: automatic masking for confidential+ data

- RBAC sync across SF/Azure/Okta/Genesys needed

- Environment-based restrictions (Dev=open, Prod=IaC only)

#### Monitoring & Governance Gaps

"No shortage of tools, shortage of programmatic blocking" — Mike Callaway, CISO

- Tools in use: CrowdStrike, Elastic, Defender, Zscaler, Purview

- AI policy 3 months old, A1 maturity level

- Shadow AI usage detection & mitigation needed

- Four regulatory frameworks + SOC 2 voluntary

- Privacy impact assessment function establishing

### DevOps & SDLC Modernization

#### Development Organization

| Factor | Detail |
| --- | --- |
| Team Size | ~120 people: 40 FTEs, 80 contractors |
| Distribution | 50/50 onshore/offshore (8 locations) |
| Focus | 70% Salesforce, 30% other (.NET, RPA, integration) |
| Cadence | Two-week sprint cycles |
| Culture | "Maniacal" documentation discipline (Confluence) |

#### DevOps Stack

- Salesforce: Copado → GitHub

- Non-SF: Azure DevOps exclusively

- Terraform for IaC (UAT+ environments)

- SDLC: Dev → QA → UAT → Prod

- 70% unit test coverage enforced (SF)

#### DevOps & SDLC Recommendations

##### Infrastructure & Automation

- Expand Terraform IaC to all environments

- 100% automation with approval guardrails

- Isolated preview deployments per PR

- Pre-commit hooks for documentation drift

- Change detection for targeted deployments

- GitHub Codespaces for scalable dev environments

##### AI-Assisted Development

- Accelerate enterprise approval for AI coding tools

- 80 APIs need refactoring by year-end

- Claude Code for MuleSoft → Azure migration

- Hybrid workflow: PM → agent → auto PR

- Comprehensive test generation (security, E2E)

- Three paths: autonomous, hybrid, developer-led

### Testing Infrastructure

#### Critical Testing Gaps

- 700+ API endpoints, only 6 under automated testing

- 50% automation engineer time on maintenance

- 25–30% automation coverage

- 34–36 manual testers vs. <10 automation engineers

- 60% effort on execution (ideal: 30%)

- No standardized data-test-id attributes

- No GitHub Copilot access per SFS policy

- Production becomes ultimate validation environment

#### AI-Driven Testing Strategy

| Initiative | Description |
| --- | --- |
| Test Impact Analysis (highest priority) | Map code changes → required test execution |
| Self-Healing Locators | Reduce 50% maintenance overhead |
| API Test Generation | OpenAPI/Swagger → comprehensive test suites |
| Automated Test Case Generation | Jira → Spira with traceability (replace copy-paste) |

#### Testing Modernization Timeline

| Phase | Timeline | Actions |
| --- | --- | --- |
| Quick Wins | 0–3 months | AI test impact analysis pilot, Copilot prompt enhancement, bug pattern analysis |
| Medium | 3–6 months | Jira→AI→Spira integration, self-healing locators, synthetic test data |
| Strategic | 6–12 months | N+1 sprint automation, predictive test selection, NLP test querying |

### Contact Center & CX Platform

#### Genesys Cloud CX3 (Current)

- Voice-centric + workforce engagement

- ~80 agents (onshore + offshore)

- 46K–50K monthly calls, 2–6% growth

- ~1 year operational, 'very fresh on Salesforce'

- Salesforce Service Cloud integration (Dec 2025)

- Token-based AI consumption model

#### AI Capabilities Available

- Virtual agents & predictive routing

- Agent copilot & speech/text analytics

- Conversational intelligence

- Knowledge workbench & optimizer

- AI Studio for agentic flows

- Native QA (call/screen recording, AI evaluation)

### Maturity-Based Implementation Strategy (Antonio Martir)

| Phase | Focus |
| --- | --- |
| 1 — Foundation | Complete Genesys-Salesforce bidirectional integration, stabilize agent workflows, eliminate swivel-chair activities |
| 2 — Knowledge | Build robust Salesforce knowledge management as foundation for AI; activate unused native smart features |
| 3 — Data Quality | Clean interaction data, implement call classification & sentiment analysis, build analytics foundation |
| 4 — Strategic AI | Layer AI capabilities: virtual agents, predictive routing, agent copilot, collections voice AI pilot |

### Implementation Roadmap

#### Phase 1 — Foundation (0–3 Months)

| Domain | Action | Owner | Priority |
| --- | --- | --- | --- |
| Governance | Operationalize AI governance framework with minimum viable requirements for high-priority initiatives | Mike Callaway, Nader Afshar | P0 |
| Data | Accelerate data classification to reach 99% compliance; begin tagging all data for AI use | Bobby Goodwin, Mike Callaway | P0 |
| Integration | Resolve Azure APIM pilot blockers (DNS, certs, RBAC); extract reusable migration patterns | Larry Burgess, Cassidy Hodge | P0 |
| Token Mgmt | Build AI token metering infrastructure; route AI requests through APIM for visibility | Larry Burgess, Tony Grogan | P1 |
| Testing | Pilot AI-driven test impact analysis; enhance Copilot test generation workflow | Stephen Kinnison, Swarupa Kota | P1 |
| CX | Complete Genesys-Salesforce bidirectional integration; activate unused native features | Antonio Martir | P1 |
| DevOps | Accelerate enterprise approval for AI coding tools (GitHub Copilot, Claude Code) | Herbert Williams | P1 |
| Data Platform | Continue EDW migration to Fabric (target Q2 2026 completion) | Bobby Goodwin, Adam Ruthford | P1 |

#### Phase 2 — Quick Wins (3–6 Months)

| Domain | Action | Owner |
| --- | --- | --- |
| Integration | Scale MuleSoft→Azure migration with reusable patterns; target 20+ APIs migrated | Cassidy Hodge, Sajid Chida |
| Orchestration | Deploy hybrid orchestration: API gateway + Azure Service Bus for batch workflows | Larry Burgess |
| Testing | Implement self-healing locators, Jira→AI→Spira integration, synthetic test data gen | Stephen Kinnison, Geetha |
| Data | Productionize NLP query interface; expand Treasury pilot to broader analytics users | Adam Ruthford, Bobby Goodwin |
| CX | Build Salesforce knowledge management foundation; implement call classification | Antonio Martir |
| Security | Implement domain-based PII access models; sync RBAC across SF/Azure/Okta/Genesys | Mike Callaway, Tony Grogan |
| MLOps | Formalize with ML Flow: model registry, experiment tracking, deployment pipelines | Adam Ruthford |

Phase 3 (6–12+ months): Strategic capabilities — MCP pilot, knowledge graph, predictive analytics, N+1 sprint automation, collections voice AI, autonomous agent workflows.

### Summary & Next Steps

#### Key Takeaways

SFS has strong foundational components (Azure, Fabric, Genesys, Salesforce) but significant gaps in data governance, integration coverage, and AI readiness that must be addressed before scaling AI initiatives.

Three critical blockers require immediate attention:

- Data classification (95% untagged for AI)

- MuleSoft migration (18-month window, pilot blocked)

- AI governance operationalization (A1 maturity)

The "crawl, walk, run" approach enables simultaneous progress: foundation strengthening alongside targeted quick wins in testing, BI optimization, and contact center intelligence.

#### Immediate Next Steps

- Prioritize Phase 2 initiatives jointly (EIS + SFS leadership)

- Define minimum governance requirements for high-priority AI launches

- Sequence data classification acceleration with tactical AI implementations