STELLANTIS FINANCIAL SERVICES

SFS AI Roadmap Evaluation

From Assessment to Action: Transforming SFS into an AI-Ready Organization

February 2026

Prepared by Earley Information Science

Potentially Missing Initiatives

- Governance Gap: AI Model and Tooling Selection

- The current initiative list has no defined process for evaluating, pricing, and approving AI models and tooling at the enterprise level

- Vendors like Genesys and Salesforce are actively selling AI capabilities directly to business units, creating unauthorized acquisition risk

- Procurement has centralized software purchasing under Alison specifically to prevent this, but without a governance framework to support it

- The AI governance committee is still developing its decision-making frameworks, leaving a critical gap in the interim

- Recommend addressing this either as a standalone element ("AI Model and Tooling Governance") or as an explicitly scoped upstream workstream within AI Tooling Approval and Rollout

- Collections AI & Decisioning Optimization

Arguably the highest near-term ROI opportunity at SFS, with no dedicated initiative on the current list

Greg Shreve's team manages 400+ FTE scaling to 600+, runs predictive payment propensity scoring, and is building delinquency prediction models

Actively contested tooling decision between Observe AI and Genesys AI underscores urgency

Collections is a distinct operational domain with its own decisioning, dialer, and risk analytics stack — it should not be subsumed under Contact Center AI Transformation

Recommend a dedicated element: "Collections AI & Decisioning Optimization"

- Lease Maturity / Remarketing & End-of-Lease Process Automation

Explicitly flagged in the Phase 1 readout as a major future opportunity

SFS is scaling from current volumes to 70,000–100,000 vehicles monthly by 2027

Key components include the remarketing decision engine (channel optimization, pricing, vehicle routing), proactive telematics-driven customer interventions, and the Defi BPO migration

Cuts across contact center, BI, Salesforce, and integration workstreams but doesn't fit cleanly into any existing element

Recommend a dedicated initiative given the scale of the growth event and the data infrastructure requirements it will generate

- Customer & Dealer Self-Service / Digital Channels

Distinct from Contact Center AI Transformation, which focuses on the agent and Genesys layer

Sana's PO/website interview and the Lease Maturity business case both highlight the customer-facing portal as a critical gap

Specific weaknesses include the Defi portal for lease customers, lack of digital payment capabilities, absence of end-of-lease notification functionality, and insufficient chatbot/self-service deflection

These gaps become acute ahead of the 2027 scaling event

Recommend a dedicated element: "Customer & Dealer Digital Experience / Self-Service"

- EPMO & Portfolio Intelligence / Prioritization

Mike McKiggan's interview surfaces significant pain points with no current home on the initiative list

Specific gaps include the inability to prioritize across competing projects, monthly project injections that derail planning, and no benefits realization tracking

Mike explicitly requested EIS support on AI-powered portfolio management and business case tooling

Could be folded into Capacity & Resource Planning Optimization, but the current name does not convey the EPMO governance and prioritization dimension

Recommend either renaming that element or creating a distinct EPMO-focused initiative

Initiatives to Reconsider or Consolidate

- Offshore & Distributed Team Collaboration

- Coordination friction appeared in some interviews but is primarily a symptom of broader tribal knowledge and SDLC process gaps, not a strategic AI opportunity in its own right

- Risks delivering a communication tool rather than meaningful business impact

- Recommend rolling into SDLC Workflow Documentation & Standardization or removing it entirely

- AI Infrastructure & Cost Management

- The underlying concern (Mike's "pay by the drink" issue) is legitimate and well-documented

- However, as a standalone element it may be too thin and operational to sustain its own initiative

- Recommend repositioning as a workstream within AI Governance Process & Workflows or Enterprise Data Foundation for AI

- SDLC AI Enhancement: Integration / Azure Migration

- The MuleSoft-to-Azure APIM migration is well-documented and architecturally important, but is fundamentally a platform engineering project with AI implications — not an AI initiative with integration implications

- Framing it as an "SDLC AI Enhancement" may overstate the AI angle and understate the architectural foundation work

- Potential redundancy with Integration Architecture Modernization should be explicitly resolved

Summary

- Resolving and closing the model and tooling governance gap are near-term actions that will improve the overall coherence of the roadmap

- The two clearest gaps are Collections AI & Decisioning and Lease Maturity / Remarketing — large, well-documented domains with significant scaling pressure and quantifiable ROI that currently have no dedicated initiative

- Customer & Dealer Self-Service is a credible third addition, particularly given the 2027 volume pressure

- Offshore Collaboration and AI Infrastructure Cost Management are the weakest elements on the current list in terms of strategic weight and interview evidence, and should be consolidated or removed