## Slide 1
SFS AI Governance
Operational Framework
From Strategy to Execution: Decision-Making Structures, Charters, and Working Agendas
February 2026 | v3.0 | Earley Information Science
Decision-Making Structures,
Charters, and Operational Playbook

## Slide 2
Earley Information Science
CONFIDENTIAL
The Governance Gap
51%
Overall AI
Readiness Score
100’s
Unauthorized
AI Users
$4.5M
Annual Platform
Duplication
$15K/mo
Genesys Tokens
Expiring Unused
SFS has the policy, the executive commitment, and the platform investments. What it lacks is the operational mechanism to turn governance intent into execution velocity.
What Exists: AI Governance Policy v1.0, AI Steering Committee (every 6-10 weeks), security infrastructure, five-tier data classification, AI Champions program
What Is Missing: No tiered review process, no weekly operational body, no agent registry, no cost attribution, no vendor evaluation framework, no shadow IT workflow, no AI incident response playbook, no AI model/tooling evaluation process
Every week of governance delay has measurable cost: $15K in expiring Genesys tokens, continued shadow AI data exposure, and $4.5M in unresolved platform duplication.

## Slide 3
Earley Information Science
CONFIDENTIAL
Three-Tier Governance Structure
The Committee sets direction. The Working Group makes binding decisions weekly. Task Forces execute time-boxed investigations.
AI Steering Committee
Every 6 Weeks | 90 min
Chair: Ryan Miller (CDO)
Strategic direction, policy endorsement, Tier 1 approvals, budget allocation, cross-BU alignment, AI portfolio review
AI Governance
Working Group
Weekly | 60 min
Chair: Ryan Miller / Larry Burgess
Architecture standards, Tier 2-3 approvals, tool evaluations, platform decisions, policy development, intake triage
AI Execution
Task Forces
Bi-weekly | 45 min
Chair: Varies by Initiative
Time-boxed investigations: Genesys vs. Observe AI (8 wks), Agent Registry (4 wks), Shadow IT Workflow (6 wks), Data Classification (12 wks)
Business input at Committee level | Technical architecture decisions at Working Group level | Investigations delegated to Task Forces

## Slide 4
Earley Information Science
CONFIDENTIAL
Standing Working Groups
Ongoing operational bodies addressing continuous governance needs.
AI Cost Management Team
Bi-weekly | 45 min
Lead: Finance Lead + Larry Burgess
Develops and maintains AI cost attribution, chargeback models, and ROI measurement frameworks.
Standing Agenda:
AI spend review: actual vs. forecast by BU (10 min)
Token consumption and licensing utilization (10 min)
ROI scorecard updates per active use case (10 min)
Vendor cost variance and contract review (5 min)
Escalations to Working Group (5 min)
Reports to: Working Group (methodology) | Committee (budget items)
AI Champions Group
Monthly | 60 min
Lead: Nader Afshar + BU Representatives
Community of AI practitioners sharing best practices, surfacing adoption feedback, and cross-pollinating ideas.
Standing Agenda:
Governance updates from Working Group (10 min)
BU spotlight: use case showcase (15 min)
Adoption feedback: tools, training, barriers (15 min)
Use case ideation from frontline (10 min)
Items to escalate to Working Group (5 min)
Reports to: Two-way to Working Group and Committee

## Slide 5
Earley Information Science
CONFIDENTIAL
Risk Tiering Framework
Governance rigor proportional to risk. This is the single most important mechanism for addressing the velocity problem.
Tier | Description | SFS Examples | Approval | Timeline
Tier 1: Critical | Customer-facing financial decisions; restricted data; autonomous actions | Credit decisioning AI, autonomous collections | Committee + CDO + Legal | 4-6 weeks
Tier 2: High | Customer-facing non-financial; confidential PII; operational impact | Genesys virtual agents, wrongful repo detection | Working Group | 2-4 weeks
Tier 3: Moderate | Internal facing; internal data; augments human decisions | NLP query for BI, AI-assisted ETL, code generation | Domain Lead + AI PO | 1-2 weeks
Tier 4: Low | POCs, sandboxes, internal productivity tools; no customer data | Copilot prototypes, internal knowledge chatbots | Self-service (register only) | Under 1 week
Key Principle: Tier 4 self-service in under one week enables innovation velocity. Tier 1 full committee review in 4-6 weeks ensures appropriate controls. Every AI initiative receives a tier assignment at intake by the Working Group.

## Slide 6
Earley Information Science
CONFIDENTIAL
15 Governance Gaps: Prioritized Action Plan
P1: Immediate (Months 1-2)
No tiered governance review process
Committee cadence too slow (6-10 wks)
Shadow AI uncontrolled (100s of users)
P2: Short-term (Months 2-4)
No agent registry or inventory
Platform duplication ($4.5M)
Licensed AI capabilities unused
No decision logging No AI model/tooling evaluation
P3: Medium-term (Months 4-9)
Data classification for AI (95% untagged)
Cost attribution and chargeback
AI incident response playbook
Fair lending/bias testing framework
P4: Months 10-12+
Vendor evaluation framework
AI skills and training program
Key person risk mitigation
Each gap is assigned to the appropriate governance body with specific recommended actions, success criteria, and timelines. See the AI Roadmap Consolidated Workbook (Issues & Actions tab) and the Governance Maturity tab for the complete gap analysis and C1-C51 component mapping.

## Slide 7
Earley Information Science
CONFIDENTIAL
Top Six Governance Risks
Risk | Severity | Mitigation
Governance perceived as bottleneck | Critical | Weekly Working Group cadence + risk tiering framework. Success: Tier 4 approvals in under one week.
Shadow AI data exfiltration | Critical | Sanctioned alternatives approved within 60 days; shadow IT request workflow deployed within 90 days.
Duplicate platform costs ($4.5M) | High | Structured Genesys vs. Observe AI evaluation and consolidation decision within 60 days.
Licensed AI waste | High | Dormant capability inventory and fast-track activation within 30 days. Every month = direct, measurable cost.
Regulatory exposure (CFPB, FDIC) | Critical | AI incident response playbook within 45 days; bias testing framework within 90 days.
No AI model/tooling evaluation process (GG-1) | High | Establish vendor/model evaluation process within 90 days. Contributed to $4.5M duplication precedent.

## Slide 8
Earley Information Science
CONFIDENTIAL
Implementation Roadmap
Months 1-3:
Foundation
Formalize 3-tier structure
Approved charters
Convert office hours to Working Group
Decision log in SharePoint
Begin agent registry design
Months 4-6:
Operationalize
Deploy risk tiering with intake form
Commission Genesys vs. Observe AI TF
Evaluate enterprise AI coding tools
Design shadow IT request workflow
Inventory dormant AI capabilities
AI model/tooling evaluation process
Months 7-9:
Mature
Purview Data Map for classification
Cost tracking and attribution
AI incident response playbook
Platform consolidation recommendation
Activate first dormant capabilities
Months 10-12:
Scale & Optimize
Quarterly governance reviews
Annual framework refresh
Continuous risk register updates
Expanding AI training programs
Key person risk mitigation

## Slide 9
Earley Information Science
CONFIDENTIAL
Success Metrics
If the framework cannot demonstrate measurable improvement within 90 days, it needs to be adjusted. Governance for its own sake is overhead; governance that enables is infrastructure.
Category | Metric | Target | Frequency
Velocity | Avg time from AI request to deployment, by tier | Tier 4: <1 week; Tier 1: <6 weeks | Monthly
Control | Shadow AI instance count | <50 within 6 months | Monthly
Control | Agent registry completeness | 100% of production AI within 90 days | Monthly
Cost | Licensed AI utilization rate | Over 80% | Monthly
Cost | AI spend attribution coverage | Over 90% attributed within 6 months | Quarterly
Compliance | Data classification for AI sources | Over 80% within 12 months | Quarterly
Compliance | AI-related regulatory findings | Zero | Ongoing
Cost | Unapproved AI model/tool acquisitions | Zero within 6 months | Quarterly

## Slide 10
Five Actions This Week
1
Ratify the Three-Tier Structure
Circulate the charter to Committee members. Convert the next office hours to the first weekly Working Group meeting. No budget, no procurement, no technology decisions required.
2
Hold the First Working Group Meeting
Use the structured agenda: action items, new request triage, standards deep-dive, task force status, architecture decisions, risk/compliance updates.
3
Start the Agent Registry
A spreadsheet-based v1 with known AI agents across Genesys, Salesforce, and Azure takes one person one day. You cannot govern what you cannot see.
4
Publish the Approved AI Tool List
Address unauthorized users by providing sanctioned alternatives. Establish the intake process through Enterprise Architecture and commission the Shadow IT Workflow task force.
5
Deploy the Enhanced Testing Prompt Template
The improved Copilot prompt requires zero procurement, zero integration, and zero governance approval (Tier 4). Expected 30–50% improvement in output consistency.
Earley Information Science
CONFIDENTIAL