STELLANTIS FINANCIAL SERVICES

API-Orchestration-Strategy

From Assessment to Action: Transforming SFS into an AI-Ready Organization

February 2026

Prepared by Earley Information Science

Contents

1	Phase 1	3

1.4	Technical Architecture	3

1.4.1	API Orchestration Strategy	3

# Phase 1

## Technical Architecture

### API Orchestration Strategy

#### Executive Summary

##### Strategic Context

18-month migration window (MuleSoft → Azure APIM)

65 APIs, hundreds of endpoints to migrate

- Emerging AI/agentic capabilities require governance framework

- Cost attribution critical for sustainable AI adoption

##### Key Recommendations

- Align orchestration strategy with Azure migration to embed governance and observability from day one

- Implement cost tracking infrastructure for both traditional APIs and AI/token consumption

- Establish patterns for agentic system management before proliferation occurs

- Position MCP as future integration layer for AI agent interoperability

#### Orchestration Pattern Overview

##### Available Patterns

- API Gateway: Centralized control plane, policy enforcement, single entry point

- Event-Driven/Pub-Sub: Async communication, decoupling, batch friendly

- Service Mesh: Sidecar pattern for microservices (awareness only)

- Choreography vs. Orchestration: Distributed vs. centralized coordination

#### Decision Rubric: Choosing the Right Pattern

SFS Recommendation

- Hybrid (Gateway + Event-Driven) aligns with current architecture and future needs

- Gateway for real-time API management and governance

- Event-Driven for batch processes and Salesforce Platform Events

- Service Mesh: Monitor if microservices adoption increases

#### Cost & Scalability Fundamentals

Cost Drivers

Compute: Request processing, transformation

Data Transfer: Egress, cross-region movement

Third-Party APIs: Pass-through costs (FICO, RDN, Datascan, etc.)

Token/AI Consumption: Emerging and growing cost center

Storage: Logs, cache, audit trails

Scalability Levers

Stateless Design: Enable horizontal scaling

Caching Strategies: Reduce redundant API calls

Rate Limiting & Throttling: Protect backends, manage costs

Async/Queue-Based: Absorb batch processing spikes

#### Azure APIM Capabilities Mapped to SFS Needs

Additional Capabilities

Developer Portal → API discovery, future agent registry

Products & Subscriptions → Segment by business unit

Policy Expressions → Request/response transformation

Named Values & Backends → Centralized configuration

#### MuleSoft to Azure APIM: Key Considerations

Migration Mapping

Policies: MuleSoft policies → APIM policy expressions (similar concepts, different syntax)

API Layers: Experience/Process/System → APIM Products/APIs/Backends

Authentication: Both support OAuth/JWT; APIM adds native Azure AD

Monitoring: Anypoint Monitoring → Azure Monitor + App Insights

Lessons from Pilot

Early investment in Azure platform configuration pays dividends

DNS, certificates, RBAC setup require upfront planning

Establish patterns before bulk migration

Detailed comparison available in Appendix

#### Process Layer Compute Options

Azure Compute Options for Orchestration Logic

Azure Functions: Stateless, event-driven, pay-per execution; good for simple transforms

Durable Functions: Long-running workflows, stateful orchestration, fan-out/fan-in

Logic Apps: Visual designer, 400+ connectors; per-action pricing can add up

.NET APIs: Full control, team expertise; you manage hosting

Container Apps: Containerized workloads, auto-scaling; more infra to manage

Decision Framework

Stateless → Functions | Stateful → Durable Functions | Visual/Connectors → Logic Apps | Full control → .NET

Process layer logic → .NET APIs hosted in Azure

APIM as gateway layer (auth, rate limiting, caching)

Business logic and transforms in .NET code

Azure Service Bus for reliability patterns

#### Process Layer Compute Options

#### Cost Monitoring

##### Cost Monitoring Architecture

Monitoring Touchpoints by Layer

Experience Layer: Consumer attribution (who's calling), use case tagging, business unit mapping

Process Layer: Orchestration metrics, transformation costs, caching effectiveness

System Layer: Backend call counts, third-party API costs (FICO, RDN, Datascan), response times

##### Traditional API Cost Tracking

Key Metrics to Capture

Request counts by consumer, endpoint, time period

Response times and latency percentiles (p50, p95, p99)

Error rates and failure patterns

Data transfer volumes (egress costs)

Third-party API call counts and costs

Implementation Approach

APIM Analytics: Built-in metrics, request logging, subscription tracking

Azure Monitor: Custom dimensions for business attribution

Custom Tags: Business unit, cost center, backend system

Critical: Tag during migration to avoid costly backfill later

##### AI/Token Tracking Patterns

Three Metering Patterns

Pattern 1: Gateway Proxy: Route all AI requests through APIM; captures model, tokens, caller, use case; enables rate limiting and cost caps

Pattern 2: SDK Wrapper: Lightweight wrapper at application level; works for embedded AI like Einstein; less centralized visibility

Pattern 3: Async Metering: Fire-and-forget to event hub; aggregation in data warehouse; enables near-real-time dashboards

SFS Recommendation

Primary: Pattern 1 (Gateway Proxy) for centralized AI requests

Aggregation: Pattern 3 for warehouse-level analytics

Fallback: Pattern 2 where gateway not feasible (Einstein)

Note: Genesys uses token-based consumption model - align tracking

##### AI/Token Tracking Patterns

##### Chargeback Foundation

Building Blocks for Cost Allocation

Consumer Identification: Map requests to business units (retail vs. lease), cost centers, applications

Service Categorization: Distinguish AI/token costs from traditional API costs

Usage Aggregation: Roll up to meaningful reporting periods and dimensions

Cost Allocation Model: Direct attribution vs. shared services allocation

Design Principle

Capture granular data now, decide allocation model later

SF already segments costs by call center and tracks third-party APIs (Google services)

Token costs may double or triple as AI subsidies end - track for ROI validation

Business units should demonstrate ROI to fund AI capabilities

#### Agentic Management

##### The Agentic AI Management Challenge

Emerging Requirements

Discovery: How do consumers find available AI agents and capabilities?

Registration: How are new agents onboarded with appropriate metadata?

Authorization: Who can invoke which agents with what data access?

Observability: How do we monitor agent behavior, costs, and outcomes?

Governance: How do we ensure compliance and audit trail?

Parallels to API Management Evolution

API management matured from ad-hoc to governed over 10+ years

Agentic systems face similar lifecycle: discovery → registration → governance

Opportunity: Apply API lessons proactively before proliferation

Scope: Primarily AI agents, but patterns apply to RPA (UiPath) and business rules engines

##### Decision Engines in the Agentic Landscape

SFS Decision Engines

FICO Decision Modeler: Credit decisioning, collections strategies

Remarketing Decision Engine: Pricing optimization, channel routing, business rules (FICO platform)

Future: Pricing optimization, termination models, reconditioning decisions

Special Considerations

Not quite APIs, not quite AI agents - deterministic rule/model-based systems

May need special treatment: latency-sensitive, highstakes, strict versioning/audit

Can be 'tools' that AI agents invoke via API layer

##### Agent Registry Patterns

Registry Metadata

Identity: Name, description, owner, version

Capabilities: What can this agent do? Input/output schemas

Cost Profile: Expected token consumption, compute costs

Compliance: Data access classification, PII handling, audit requirements

Status: Active, deprecated, testing, approved platforms

Implementation Options

Option 1: Extend APIM Developer Portal catalog (low effort, near-term)

Option 2: Dedicated registry service (richer features, medium-term)

Option 3: MCP-native discovery (if MCP adopted)

Recommendation: Start manual/extended APIM during pilots; evaluate dedicated registry as scale grows

#### Agent Orchestration Patterns

Three Orchestration Models

Centralized Orchestrator: Single conductor coordinates all agents; easier monitoring/audit; potential bottleneck

Federated/Peer-to-Peer: Agents communicate directly; flexible and scalable; harder to govern

Domain Orchestrators + Light Coordination: Domainspecific orchestrators with thin cross-domain layer

SFS Recommendation

Pattern 3 (Domain Orchestrators) aligns with SFS direction

Domain examples: Compliance, Customer Service, Remarketing, Collections

Supports “specialized bots for compliance” approach already discussed

#### Architecture: Without MCP

Key Components

AI Platforms: Einstein, Azure AI, Genesys

Gateway: Azure APIM with policies, analytics, developer portal

Backends: Shaw, Defi, FICO, Salesforce, EDW

Observability: Azure Monitor → Fabric/EDW → Dashboards

#### Architecture: With MCP

MCP Value Proposition

Multiple AI platforms (Einstein, Azure AI, Genesys) → fragmentation risk

MCP provides common protocol layer for tool discovery and invocation

Incremental deployment possible - doesn't require big-bang adoption

Detailed MCP coverage in Section 5

#### SFS Recommendations

Phased Implementation Roadmap

Key Milestones

M3: Pilot APIs complete

M6: Patterns documented

M12: 50% APIs migrated

M18: Migration complete (before MuleSoft license expiry )

#### Integration with Azure Migration

Leverage Migration Momentum

MuleSoft → Azure APIM migration is the forcing function for governance

Each migrated API is an opportunity to add: cost tags, policies, observability hooks

Establish patterns with pilot 10-12 APIs, then scale

Target: 18-month completion (buffer before MuleSoft license expiry)

Avoid Retrofit Costs

Retrofit cost tracking after migration = 3-5x more expensive

Lessons from pilot: DNS, certificates, RBAC require upfront investment

Build governance into migration checklist, not as afterthought

Document patterns for EA team to validate and replicate

#### Platform Readiness Checklist

Prerequisites (from Pilot Lessons)

DNS: Routes configured; coordination with Stellantis/Europe complete

Certificates: Automated renewal in place for all environments

RBAC: Roles defined for API developers, DevOps, service accounts

Network: Connectivity verified to all backends (Shaw, Defi, FICO, SF)

CI/CD: Pipeline templates tested with initial APIs

Monitoring: Azure Monitor → Fabric pipeline operational

Environments: Dev/QA/UAT/Prod APIM instances provisioned Note: Pilot revealed DNS (3-4 week delay), RBAC, and certificate automation as key infrastructure gaps to address upfront.

Quick Win Opportunities

#### Governance Framework Principles

Governance Model

EA team as approval gate for new AI implementations (Vik, Larry, Puru)

Domain-specific AI/agents owned by business but governed centrally

Specialized bots for compliance-critical operations (e.g., wrongful repo prevention)

All new AI deployments require: cost projection, ROI case, data access review

Key Stakeholders

Larry Burgess: Infrastructure, Genesys SOW, platform decisions

Vik Chopra: Enterprise Architecture, AI governance,

Puru Naktode: AI architecture, reference patterns

Nader Afshar: AI Product Owner (new role - needs EA integration)

#### Appendix: Sources

Industry Statistics

- 80% risky agent behaviors: McKinsey, Oct 2025

- 40%+ projects canceled: Gartner, June 2025

- 25-36% have governance: AllAboutAI/AuditBoard, 2025

- 51% negative incidents: McKinsey State of AI, Nov 2025

Platform Announcements

- Genesys MCP/A2A: BusinessWire, Sept 2025

- Salesforce Agentforce MCP: SF Dev Blog, June 2025

- Azure MCP/A2A: Microsoft Azure Blog, Sept 2025

Internal Sources

- EPMO Interview, December 2025

- SFS AI Governance Policy v1.0

#### Appendix: Glossary

- Orchestration Terms

API Gateway: Centralized entry point for API traffic with policy enforcement

APIM: Azure API Management - Microsoft's API gateway and management platform

MCP: Model Context Protocol - standard for AI-to-tool communication

Orchestration: Centralized coordination of service interactions

Choreography: Distributed coordination where services react to events

AI/Agent Terms

Agentic AI: AI systems that can take autonomous actions toward goals

Token: Unit of text processed by LLMs (roughly 4 characters)

Decision Engine: Rule/model-based system for automated decisions (e.g., FICO)

RAG: Retrieval-Augmented Generation - combining search with LLMs

##### Appendix B: MuleSoft to Azure APIM Comparison

Migration Lessons

DNS configuration required European coordination (3-4 week delay)

Certificate management: automated renewal added during fix

RBAC roles needed to be created before migration could proceed

7-8 endpoints migrated in 7-8 months; patterns now established