## Slide 1
STELLANTIS Financial Services US
Agent Lifecycle Management Approach
January 2026
A Platform-Agnostic Framework for AI Agent Governance

## Slide 2
Agenda
01
Context & Challenge
Why agent lifecycle management matters
02
Current State
SFS AI Governance Policy v1.0 foundation & gaps
03
Recommended Framework
6-stage lifecycle with Agent Registry
04
Risk Tiering
Governance requirements by tier
05
Platform Implementation
Azure, Genesys, Salesforce specifics
06
Governance Integration
Touchpoints & RACI
07
Next Steps
Immediate, short-term, medium-term actions

## Slide 3: Executive Summary
Purpose
Provide SFS with a comprehensive framework for managing AI agents from ideation through decommissioning — across Azure, Genesys, and Salesforce platforms.
Key Recommendation
Adopt a platform-agnostic lifecycle approach with unified governance principles, while leveraging MCP/A2A as the emerging interoperability standard.
Why Now
Industry data shows 80% of organizations have encountered risky AI agent behaviors, and 40%+ of agentic AI projects are predicted to fail by 2027.
Foundation
This framework builds on SFS's existing AI Governance Policy v1.0, addressing operational gaps while preserving established accountability structures.

## Slide 4: Why Agent Lifecycle Management Matters
Industry Statistics
80% of organizations have encountered risky behaviors from AI agents Source: McKinsey, Oct 2025
40%+ of agentic AI projects will be canceled by 2027 Source: Gartner, June 2025
Only 25-36% of organizations have formal AI governance frameworks Source: AuditBoard/Pacific AI, 2025
Experimentation
Pilot
GOVERNANCE GAP
Where 40%+ projects fail
Scale
Enterprise
Value
Governance is the critical enabler for scaling AI agents from pilot to enterprise value

## Slide 5: What is an "Agent" at SFS?
Scope Definition
For lifecycle purposes, an "agent" includes any AI-powered system that:
Interacts with users (customers or employees)
Makes or supports decisions
Operates with some degree of autonomy
Consumes tokens, compute, or API calls
This includes systems built in-house AND configured within vendor platforms.
Azure-Native
Genesys
Salesforce
• Custom chatbots
• Copilot integrations
• ML models (residual value)
• Azure OpenAI apps
• Virtual Agents
• Agent Copilots
• AI-powered IVR
• Knowledge Bots
• Einstein Bots
• Agentforce assistants
• Service Cloud AI
• (Awaiting approval)
Embedded AI in SaaS (AI features within vendor platforms)

## Slide 6: Why a Unified Framework?
Proliferation Risk
Platform-native agents (Genesys bots, Einstein assistants) are easier to deploy than custom-built systems. Without unified governance, they may bypass oversight.
Compliance Consistency
The same customer data, the same regulatory requirements (CFPB, fair lending, privacy) apply regardless of which platform hosts the agent.
Cost Visibility
Token consumption and compute costs span multiple platforms. Without unified tracking, SFS cannot attribute costs by business unit or demonstrate ROI.
Interoperability Readiness
The industry is converging on MCP/A2A standards. A unified framework positions SFS to orchestrate agents across platforms.

## Slide 7: SFS AI Governance Policy v1.0 — Current Foundation
Lifecycle Stages Defined
Design & Development
Testing & Validation
Deployment & Monitoring
Decommissioning
Accountability Structure
CDO ultimately responsible for all AI
AI Steering Committee approval required
AI Steering Committee Oversight
Design &
Development
Testing &
Validation
Deployment &
Monitoring
Decommissioning
CDO Accountability

## Slide 8: Governance Reality — How It Works Today
AI Steering Committee
Meets every 6-10 weeks
Includes key executives, architects, interested parties
Ryan Miller coordinates
Maturity Level
Process "hasn't been pressure tested yet" — team expects edge cases as agent deployments scale.
Procurement Integration
Allison not formally in committee, but "nothing gets signed without her" — practical stopgap for tool acquisition governance
Existing Practices Worth Formalizing
Rene's champion-challenger validation
Mark Segarra's model governance team
ARB reviews in EPMO discovery
Source: EPMO Interview, Dec 2025

## Slide 9: Gaps in Current Policy
What's Missing
Agent/Model Registry — No visibility into what exists
Version Control & Rollback — No standards
Champion-Challenger — Ad hoc (Rene's team only)
Drift Detection — No thresholds or automation
Performance SLAs — "Monitored" undefined
Additional Gaps
Cost Attribution — No token/compute tracking
Human-in-the-Loop — No risk-tiered requirements
Incident Response — No AI-specific playbook
Vendor AI Coverage — Genesys, Einstein unclear
Interoperability — No MCP/A2A preparation

## Slide 10: Recommended Lifecycle Framework
Key Principles
Agent Registry as system of record throughout
Risk tier determines governance requirements
Defined gates, artifacts, and accountability at each stage
AI Steering Committee touchpoints at key stages
CDO accountability spans all stages
Agent
Registry
1. Ideation &
Registration
2. Design &
Development
3. Testing &
Validation
4. Deployment &
Monitoring
5. Maintenance
& Evolution
6. Decommissioning
Continuous Lifecycle

## Slide 11: Stage 1: Ideation & Registration
Register in Agent Catalog
Agent name and description
Business owner and technical owner
Platform (Azure, Genesys, Salesforce)
Planned data sources
Target users (customer-facing vs. internal)
Document Business Case
Problem, expected outcomes, alternatives
Governance Touchpoints
AI Steering Committee: Notify for Tier 1-2
EPMO: Initiate intake process
Procurement: Engage if vendor tool required
Artifacts Produced
Agent registration form
Business case document
Risk tier assignment

## Slide 12: Stage 2: Design & Development
Environment Standards
Lower environments: Contributor access, no prod data
Higher environments: Restricted access, audit logging
Documentation Requirements
Purpose, scope, data inputs, decision logic
Expected behaviors and known limitations
Guardrails and constraints
Technical Standards
Version control for code, prompts, configs
Experiment tracking (Azure ML or equivalent)
Reproducibility requirements
Platform-Specific
Genesys: AI Studio, AI Guides configs
Salesforce: AgentBuilder, MCP connections
Azure: ML workspace for versioning

## Slide 13: Stage 3: Testing & Validation
Champion-Challenger Methodology
Test multiple approaches where applicable
Document selection rationale
Formalize Rene's team practice as standard
Validation Team Review
Model governance team involvement
Independent validation for Tier 1 agents
What to Test
Functional: Does it do what it should?
Performance: Response time, throughput
Fairness/Bias: Per policy requirements
Edge Cases: Unexpected inputs, adversarial prompts
Integration: Works with connected systems
Sign-offs: Business UAT, Compliance (Tier 1-2)

## Slide 14: Stage 4: Deployment & Monitoring
Deployment Requirements
ARB review (significant agents)
AI Steering Committee sign-off (Tier 1-2)
Rollback procedures documented and tested
Human-in-the-loop defined by risk tier
Monitoring Requirements
Performance metrics & SLAs defined
Drift detection: model, data, concept drift
Cost tracking: Tokens by agent/BU
Incident alerting with escalation paths
Artifacts: Deployment checklist, monitoring dashboard, rollback runbook

## Slide 15: Stage 5: Maintenance & Evolution
Recalibration Triggers & Cadence
Monthly reviews (Tier 1)
Quarterly reviews (Tier 2)
Semi-annual reviews (Tier 3-4)
Performance degradation triggers
Business/regulatory change triggers
Change Management
All changes tracked in agent registry
Approval proportional to risk tier
Audit trail maintained
A/B Testing & Retraining
Controlled rollout of updates
Automated retraining pipelines where applicable

## Slide 16: Stage 6: Decommissioning
Retirement Criteria
Business need no longer exists
Replaced by newer capability
Performance no longer acceptable
Compliance or regulatory concerns
Data Handling (per policy)
Archive data per retention requirements
Delete data not subject to retention
Document disposition decisions
Knowledge Transfer
Document lessons learned
Notify users and dependent systems
Update registry with retirement date

## Slide 17: Risk Tiering Framework
Tier 1: Critical
Customer-facing decisions (credit, collections)
Full committee review, independent validation
Human-in-the-loop required, monthly reviews
Tier 2: High
Customer-facing informational, accesses PII
Committee notification, validation review
Quarterly reviews
Tier 3: Moderate
Internal productivity, limited data access
Streamlined registration, peer review
Semi-annual reviews
Tier 4: Low
Experimental/POC, sandbox only
Registration only, documented constraints

## Slide 18: The Interoperability Landscape
Implication: Design with interoperability in mind.
Genesys
Native A2A and MCP
in Copilots & Virtual Agents
Sept 2025 announcement
Salesforce
Native MCP client
in Agentforce 3.0
July 2025 release
Azure
MCP support in
Azure AI Foundry
Sept 2025 announcement
MCP / A2A Interoperability Layer
Emerging standard enabling cross-platform agent orchestration

## Slide 19: Platform-Specific Implementation
Azure
Registry: Azure ML model registry
Development: ML workspace, managed identity
Monitoring: Azure Monitor, App Insights
Cost: Azure cost management
Genesys
Registry: AI Studio catalog
Monitoring: Event Data Platform (EDP)
Cost: AI Experience tokens
Salesforce
Registry: AgentBuilder inventory
Development: AgentBuilder (no-code)
Monitoring: Native SF analytics
Cost: Einstein usage metrics
Cross-Platform
Unified agent registry (start with spreadsheet)
Aggregate cost reporting
Consistent governance gates

## Slide 20: Governance Integration — Touchpoints
By Lifecycle Stage
Ideation: Committee notify (T1-2), EPMO intake
Design: ARB review if significant
Testing: Committee review (T1)
Deployment: Committee approve (T1-2), ARB final
Maintenance: Notify on major changes
Decommission: Notify committee
Recommendation
Consider increasing AI Steering Committee cadence from 6-10 weeks to monthly during initial agent deployment phase.
Procurement Integration
Engage at Ideation if vendor tool required
Contract review at Decommissioning

## Slide 21
RACI for Agent Lifecycle
Role / Stage | Ideation | Design | Testing | Deploy | Monitor | Decom
Chief Digital Officer (CDO) | A | A | A | A | A | A
AI Steering Committee | I | I | C | A | I | I
Agent/Project Owner | R | R | R | R | R | R
Model Governance | - | C | R | C | - | -
Platform Teams | - | C | C | R | R | R
Business Unit Owner | C | C | - | C | I | I
Compliance/Legal (T1-2) | C | C | C | C | I | I
Legend:
R = Responsible
A = Accountable
C = Consulted
I = Informed
Note: T1-2 agents require Compliance/Legal consultation. CDO accountability spans all stages per AI Governance Policy v1.0.

## Slide 22: RACI for Agent Lifecycle
Accountable (A)
CDO: Accountable across ALL stages
AI Steering Committee: Accountable at Deploy
Responsible (R)
Agent/Project Owner: R across all stages
Model Governance: R at Testing
Platform Teams: R at Deploy, Monitor, Decom
Consulted (C)
Business Unit Owner: C at Design, Deploy
Compliance/Legal: C throughout (T1-2)
Platform Teams: C at Design, Testing
Informed (I)
AI Steering Committee: I at Design, Monitor, Decom
Business Unit Owner: I at Monitor

## Slide 23: Alternatives & Tradeoffs
Azure-Native vs. Third-Party MLOps
Options: MLflow, Weights & Biases, ModelOp
Recommendation: Start Azure-native given existing investment
Revisit as requirements clarify
Build vs. Buy for Lifecycle Tooling
Current: Start lightweight (spreadsheet registry)
Future: Consider dedicated platforms as volume grows
Platform-Specific vs. Unified Approach
Recommendation: Platform-agnostic principles, platform-specific implementation
MCP/A2A emergence suggests future convergence

## Slide 24: Recommended Next Steps — Immediate (0-3 Months)
1. Establish Agent Registry
Create initial inventory of existing/planned agents
Assign risk tiers to each
Start simple (spreadsheet acceptable)
2. Document Existing Practices
Formalize Rene's champion-challenger as template
Document ARB review criteria
3. Pilot Lifecycle Process
Select one upcoming agent deployment (Tier 2-3)
Apply full framework from ideation through monitoring
Document lessons learned, refine process
4. Define Incident Response Playbook
Create AI-specific runbook for agent failures
Include escalation paths, rollback triggers

## Slide 25: Recommended Next Steps — Short/Medium Term
Short-Term (3-6 Months)
Formalize lifecycle stages with required artifacts
Implement monitoring standards
Enhance AI Steering Committee with lifecycle checkpoints
Increase committee cadence to monthly
Train project teams on requirements
Medium-Term (6-12 Months)
Deploy Azure-native lifecycle tooling
Integrate lifecycle tracking across platforms
Establish cost attribution and chargeback
Evaluate interoperability readiness (MCP)
Assess need for dedicated AI governance platform

## Slide 26: Summary
Key Takeaways
Agent lifecycle management is essential — 80% of orgs encountered risky behaviors, 40%+ projects predicted to fail
SFS has a solid foundation — AI Governance Policy v1.0 establishes principles; this framework operationalizes them
Platform-agnostic principles, platform-specific implementation — unified governance across Azure, Genesys, Salesforce
Key Takeaways (continued)
Risk tiering enables proportional controls — Tier 1-4 framework balances governance rigor with deployment velocity
Start simple, formalize over time — begin with spreadsheet registry and manual checklists; invest in tooling as volume increases

## Slide 27: Appendix: Sources
Industry Statistics
80% risky agent behaviors: McKinsey, Oct 2025
40%+ projects canceled: Gartner, June 2025
25-36% have governance: AllAboutAI/AuditBoard, 2025
51% negative incidents: McKinsey State of AI, Nov 2025
Platform Announcements
Genesys MCP/A2A: BusinessWire, Sept 2025
Salesforce Agentforce MCP: SF Dev Blog, June 2025
Azure MCP/A2A: Microsoft Azure Blog, Sept 2025
Internal Sources
EPMO Interview, December 2025
SFS AI Governance Policy v1.0

## Slide 28: Appendix: Glossary
Key Terms
Agent: AI system that interacts, decides, operates autonomously
MCP: Model Context Protocol — standard for agent-tool connections
A2A: Agent-to-Agent — protocol for cross-agent collaboration
MLOps: Practices for deploying/maintaining ML in production
Drift: Performance degradation over time
Additional Terms
Champion-Challenger: Testing new vs. current model
Human-in-the-Loop: Required human review at decision points
Risk Tier: Classification determining governance level
Agent Registry: Central catalog of all agents
Rollback: Reverting to previous version on failure