STELLANTIS FINANCIAL SERVICES

AGENT-LIFECYCLE-MANAGEMENT-APPROACH

From Assessment to Action: Transforming SFS into an AI-Ready Organization

February 2026

Prepared by Earley Information Science

Contents

1	Phase 1	3

1.4	Technical Architecture	3

1.4.3	Agent Lifecycle Management Approach	3

# Phase 1

## Technical Architecture

### Agent Lifecycle Management Approach

#### Executive Summary

Purpose

Provide SFS with a comprehensive framework for managing AI agents from ideation through decommissioning — across Azure, Genesys, and Salesforce platforms.

Key Recommendation

Adopt a platform-agnostic lifecycle approach with unified governance principles, while leveraging MCP/A2A as the emerging interoperability standard.

Why Now

Industry data shows 80% of organizations have encountered risky AI agent behaviors, and 40%+ of agentic AI projects are predicted to fail by 2027.

Foundation

This framework builds on SFS's existing AI Governance Policy v1.0, addressing operational gaps while preserving established accountability structures.

#### Why Agent Lifecycle Management Matters

Industry Statistics

- 80% of organizations have encountered risky behaviors from AI agents     Source: McKinsey, Oct 2025

- 40%+ of agentic AI projects will be canceled by 2027     Source: Gartner, June 2025

- Only 25-36% of organizations have formal AI governance frameworks    Source: AuditBoard/Pacific AI, 2025

#### What is an "Agent" at SFS?

Scope Definition

For lifecycle purposes, an "agent" includes any AI-powered system that:

- Interacts with users (customers or employees)

- Makes or supports decisions

- Operates with some degree of autonomy

- Consumes tokens, compute, or API calls

This includes systems built in-house AND configured within vendor platforms.

#### Why a Unified Framework?

Proliferation Risk

Platform-native agents (Genesys bots, Einstein assistants) are easier to deploy than custom-built systems. Without unified governance, they may bypass oversight.

Compliance Consistency

The same customer data, the same regulatory requirements (CFPB, fair lending, privacy) apply regardless of which platform hosts the agent.

Cost Visibility

Token consumption and compute costs span multiple platforms. Without unified tracking, SFS cannot attribute costs by business unit or demonstrate ROI.

Interoperability Readiness

The industry is converging on MCP/A2A standards. A unified framework positions SFS to orchestrate agents across platforms.

#### SFS AI Governance Policy v1.0 — Current Foundation

Lifecycle Stages Defined

- Design & Development

- Testing & Validation

- Deployment & Monitoring

- Decommissioning

Accountability Structure

- CDO ultimately responsible for all AI

- AI Steering Committee approval required

#### Governance Reality — How It Works Today

AI Steering Committee

- Meets every 6-10 weeks

- Includes key executives, architects, interested parties

- Ryan Miller coordinates

Maturity Level

- Process "hasn't been pressure tested yet" — team expects edge cases as agent deployments scale.

Procurement Integration

- Allison not formally in committee, but "nothing gets signed without her" — practical stopgap for tool acquisition governance

Existing Practices Worth Formalizing

- Rene's champion-challenger validation

- Mark Segarra's model governance team

- ARB reviews in EPMO discovery

Source: EPMO Interview, Dec 2025

#### Gaps in Current Policy

What's Missing

- Agent/Model Registry — No visibility into what exists

- Version Control & Rollback — No standards

- Champion-Challenger — Ad hoc (Rene's team only)

- Drift Detection — No thresholds or automation

- Performance SLAs — "Monitored" undefined

Additional Gaps

- Cost Attribution — No token/compute tracking

- Human-in-the-Loop — No risk-tiered requirements

- Incident Response — No AI-specific playbook

- Vendor AI Coverage — Genesys, Einstein unclear

- Interoperability — No MCP/A2A preparation

#### Recommended Lifecycle Framework

Key Principles

- Agent Registry as system of record throughout

- Risk tier determines governance requirements

- Defined gates, artifacts, and accountability at each stage

- AI Steering Committee touchpoints at key stages

- CDO accountability spans all stages

#### Stage 1: Ideation & Registration

Register in Agent Catalog

- Agent name and description

- Business owner and technical owner

- Platform (Azure, Genesys, Salesforce)

- Planned data sources

- Target users (customer-facing vs. internal)

Document Business Case

- Problem, expected outcomes, alternatives

Governance Touchpoints

- AI Steering Committee: Notify for Tier 1-2

- EPMO: Initiate intake process

- Procurement: Engage if vendor tool required

Artifacts Produced

- Agent registration form

- Business case document

- Risk tier assignment

#### Stage 2: Design & Development

Environment Standards

- Lower environments: Contributor access, no prod data

- Higher environments: Restricted access, audit logging

Documentation Requirements

- Purpose, scope, data inputs, decision logic

- Expected behaviors and known limitations

- Guardrails and constraints

Technical Standards

- Version control for code, prompts, configs

- Experiment tracking (Azure ML or equivalent)

- Reproducibility requirements

Platform-Specific

- Genesys: AI Studio, AI Guides configs

- Salesforce: AgentBuilder, MCP connections

- Azure: ML workspace for versioning

#### Stage 3: Testing & Validation

Champion-Challenger Methodology

- Test multiple approaches where applicable

- Document selection rationale

- Formalize Rene's team practice as standard

Validation Team Review

- Model governance team involvement

- Independent validation for Tier 1 agents

What to Test

- Functional: Does it do what it should?

- Performance: Response time, throughput

- Fairness/Bias: Per policy requirements

- Edge Cases: Unexpected inputs, adversarial prompts

- Integration: Works with connected systems

Sign-offs: Business UAT, Compliance (Tier 1-2)

#### Stage 4: Deployment & Monitoring

Deployment Requirements

- ARB review (significant agents)

- AI Steering Committee sign-off (Tier 1-2)

- Rollback procedures documented and tested

- Human-in-the-loop defined by risk tier

Monitoring Requirements

- Performance metrics & SLAs defined

- Drift detection: model, data, concept drift

- Cost tracking: Tokens by agent/BU

- Incident alerting with escalation paths

Artifacts: Deployment checklist, monitoring dashboard, rollback runbook

#### Stage 5: Maintenance & Evolution

Recalibration Triggers & Cadence

- Monthly reviews (Tier 1)

- Quarterly reviews (Tier 2)

- Semi-annual reviews (Tier 3-4)

- Performance degradation triggers

- Business/regulatory change triggers

Change Management

- All changes tracked in agent registry

- Approval proportional to risk tier

- Audit trail maintained

A/B Testing & Retraining

- Controlled rollout of updates

- Automated retraining pipelines where applicable

#### Stage 6: Decommissioning

Retirement Criteria

- Business need no longer exists

- Replaced by newer capability

- Performance no longer acceptable

- Compliance or regulatory concerns

Data Handling (per policy)

- Archive data per retention requirements

- Delete data not subject to retention

- Document disposition decisions

Knowledge Transfer

- Document lessons learned

- Notify users and dependent systems

- Update registry with retirement date

#### Risk Tiering Framework

Tier 1: Critical

- Customer-facing decisions (credit, collections)

- Full committee review, independent validation

- Human-in-the-loop required, monthly reviews

Tier 2: High

- Customer-facing informational, accesses PII

- Committee notification, validation review

- Quarterly reviews

Tier 3: Moderate

- Internal productivity, limited data access

- Streamlined registration, peer review

- Semi-annual reviews

Tier 4: Low

- Experimental/POC, sandbox only

- Registration only, documented constraints

The Interoperability Landscape

#### Platform-Specific Implementation

Azure

Registry: Azure ML model registry

Development: ML workspace, managed identity

Monitoring: Azure Monitor, App Insights

Cost: Azure cost management

Genesys

Registry: AI Studio catalog

Monitoring: Event Data Platform (EDP)

Cost: AI Experience tokens

Salesforce

Registry: AgentBuilder inventory

Development: AgentBuilder (no-code)

Monitoring: Native SF analytics

Cost: Einstein usage metrics

Cross-Platform

- Unified agent registry (start with spreadsheet)

- Aggregate cost reporting

- Consistent governance gates

#### Governance Integration — Touchpoints

By Lifecycle Stage

- Ideation: Committee notify (T1-2), EPMO intake

- Design: ARB review if significant

- Testing: Committee review (T1)

- Deployment: Committee approve (T1-2), ARB final

- Maintenance: Notify on major changes

- Decommission: Notify committee

Recommendation

Consider increasing AI Steering Committee cadence from 6-10 weeks to monthly during initial agent deployment phase.

Procurement Integration

- Engage at Ideation if vendor tool required

- Contract review at Decommissioning

#### RACI for Agent Lifecycle

Accountable (A)

- CDO: Accountable across ALL stages

- AI Steering Committee: Accountable at Deploy

Responsible (R)

- Agent/Project Owner: R across all stages

- Model Governance: R at Testing

- Platform Teams: R at Deploy, Monitor, Decom

Consulted (C)

- Business Unit Owner: C at Design, Deploy

- Compliance/Legal: C throughout (T1-2)

- Platform Teams: C at Design, Testing

Informed (I)

- AI Steering Committee: I at Design, Monitor, Decom

- Business Unit Owner: I at Monitor

#### Alternatives & Tradeoffs

Azure-Native vs. Third-Party MLOps

- Options: MLflow, Weights & Biases, ModelOp

- Recommendation: Start Azure-native given existing investment

- Revisit as requirements clarify

Build vs. Buy for Lifecycle Tooling

- Current: Start lightweight (spreadsheet registry)

- Future: Consider dedicated platforms as volume grows

Platform-Specific vs. Unified Approach

- Recommendation: Platform-agnostic principles, platform-specific implementation

- MCP/A2A emergence suggests future convergence

#### Recommended Next Steps — Immediate (0-3 Months)

1. Establish Agent Registry

- Create initial inventory of existing/planned agents

- Assign risk tiers to each

- Start simple (spreadsheet acceptable)

2. Document Existing Practices

- Formalize Rene's champion-challenger as template

Document ARB review criteria3. Pilot Lifecycle Process

- Select one upcoming agent deployment (Tier 2-3)

- Apply full framework from ideation through monitoring

- Document lessons learned, refine process

4. Define Incident Response Playbook

- Create AI-specific runbook for agent failures

- Include escalation paths, rollback triggers

#### Recommended Next Steps — Short/Medium Term

Short-Term (3-6 Months)

- Formalize lifecycle stages with required artifacts

- Implement monitoring standards

- Enhance AI Steering Committee with lifecycle checkpoints

- Increase committee cadence to monthly

- Train project teams on requirements

Medium-Term (6-12 Months)

- Deploy Azure-native lifecycle tooling

- Integrate lifecycle tracking across platforms

- Establish cost attribution and chargeback

- Evaluate interoperability readiness (MCP)

- Assess need for dedicated AI governance platform

#### Recommended Next Steps — Short/Medium Term

Short-Term (3-6 Months)

Formalize lifecycle stages with required artifacts

Implement monitoring standards

Enhance AI Steering Committee with lifecycle checkpoints

Increase committee cadence to monthly

Train project teams on requirements

Medium-Term (6-12 Months)

- Deploy Azure-native lifecycle tooling

- Integrate lifecycle tracking across platforms

- Establish cost attribution and chargeback

- Evaluate interoperability readiness (MCP)

- Assess need for dedicated AI governance platform

#### Summary

Key Takeaways

- Agent lifecycle management is essential — 80% of orgs encountered risky behaviors, 40%+ projects predicted to fail

- SFS has a solid foundation — AI Governance Policy v1.0 establishes principles; this framework operationalizes them

- Platform-agnostic principles, platform-specific implementation — unified governance across Azure, Genesys, Salesforce

Key Takeaways (continued)

- Risk tiering enables proportional controls — Tier 1-4 framework balances governance rigor with deployment velocity

- Start simple, formalize over time — begin with spreadsheet registry and manual checklists; invest in tooling as volume increases

#### Appendix: Sources

Industry Statistics

- 80% risky agent behaviors: McKinsey, Oct 2025

- 40%+ projects canceled: Gartner, June 2025

- 25-36% have governance: AllAboutAI/AuditBoard, 2025

- 51% negative incidents: McKinsey State of AI, Nov 2025

Platform Announcements

- Genesys MCP/A2A: BusinessWire, Sept 2025

- Salesforce Agentforce MCP: SF Dev Blog, June 2025

- Azure MCP/A2A: Microsoft Azure Blog, Sept 2025

Internal Sources

- EPMO Interview, December 2025

- SFS AI Governance Policy v1.0

#### Appendix: Glossary

Key Terms

- Agent: AI system that interacts, decides, operates autonomously

- MCP: Model Context Protocol — standard for agent-tool connections

- A2A: Agent-to-Agent — protocol for cross-agent collaboration

- MLOps: Practices for deploying/maintaining ML in production

- Drift: Performance degradation over time

Additional Terms

- Champion-Challenger: Testing new vs. current model

- Human-in-the-Loop: Required human review at decision points

- Risk Tier: Classification determining governance level

- Agent Registry: Central catalog of all agents

- Rollback: Reverting to previous version on failure